FINANCE ANALYTICS ASSESSMENT

Q2 2026 Amazon profitability, scalable data model, and 90-day automation plan

Audience: Finance leadership

Period: April 1-June 30, 2026

Scope: Amazon settlements, product mapping, landed cost, and 6/30 inventory

Submission: GitHub-ready code; BigQuery production design; Databricks demo option

Executive answer: SKU-attributable contribution margin is $51.2K (38.7% of net sales after promotions). Advertising, storage, and subscription charges lack SKU keys and are therefore shown below CM1; including them and two adjustments produces an estimated $5.5K loss after platform overhead.

| Net sales | CM1 | CM1 % | After platform overhead |
| --- | --- | --- | --- |
| $132,342 | $51,243 | 38.7% | ($5,483) |

# 1. Data model: controlled layers, stable identities

The recommended production path is BigQuery with dbt or Dataform. Raw inputs remain immutable; finance-facing marts are published only after identity, arithmetic, completeness, and reconciliation checks pass. Databricks can demonstrate the same medallion pattern if the company already operates a lakehouse.

| Layer | What it contains | Control objective |
| --- | --- | --- |
| Raw | Versioned QuickBooks, REACH, Amazon, and Google Sheets extracts | Replayable source evidence with file, load time, and row hash |
| Staging | Typed, renamed, deduplicated source-shaped views | Reject schema/date/type failures without altering raw data |
| Core | Dimensions, facts, identifier bridge, UOM conversions | Stable keys, effective dates, and reusable business logic |
| Marts | Brand/SKU profitability, inventory health, close reconciliation | One governed definition for leadership and operators |
| Quality | Test results, quarantined rows, owners, aging, resolution | Prevent silent drops and expose material exceptions |

# Data model schema and reporting grains

| Object | Grain | Key / identity |
| --- | --- | --- |
| dim_product | One canonical SKU version | product_key; canonical SKU + effective dates |
| bridge_product_identifier | Identifier version | type + value + marketplace + effective dates |
| dim_brand / dim_vendor / dim_channel | One conformed entity | Surrogate key + governed natural key |
| fct_marketplace_transaction | One settlement row | source file + row hash; order/settlement IDs retained |
| fct_purchase_order_line | One PO line/version | PO number + line + source update |
| inventory facts | Snapshot by SKU/location/disposition; one receipt event | snapshot key; receipt/shipment line ID |
| advertising / GL facts | Campaign/ad group/SKU cost; one QuickBooks journal line | advertising ID; transaction + line ID |
| finance marts | Daily SKU profitability; daily SKU/location inventory health | reporting composite keys |

## Identifier and cost rules

Product identity. Use the supplied SKU mapping as authoritative. Resolve alternate SKUs and ASINs through an effective-dated identifier bridge; do not rewrite historical facts. Prefix inference (GT, PF, PH) is a monitored fallback only. The actual Peak Fuel prefix in the files is PF, not PK.

Units of measure. Store purchasing UOM and sellable UOM separately. PH-DENTAL-30CT is ordered as cases of 12, so 99 PO cases become 1,188 sellable units before landed unit cost is calculated.

Costing. Use receipt-date cost layers or perpetual weighted average when receipt data exists. For this assessment, quarter-wide weighted PO landed cost is the least speculative method because opening inventory layers and receiving dates are absent.

## Data quality as an operating process

Contract. Test schema, types, accepted values, date coverage, and freshness at ingestion.

Identity. Require each sold identifier to resolve to exactly one product; quarantine ASIN collisions.

Finance. Reconcile settlement components to total, PO line math, marts to staging, and marketplace cash to QuickBooks.

Completeness. Require product and cost coverage; classify unallocated charges but never silently drop them.

Ownership. Write failures to an exception table with severity, source row, first seen, owner, status, and resolution.

# 2. Profitability analysis

Definition: CM1 = product sales net of refunds - promotional deductions - referral fees - FBA fulfillment fees - landed COGS.

| Profit bridge | Q2 2026 |
| --- | --- |
| Gross product sales, net of refunds | $135,812 |
| Promotional deductions, net of reversals | ($3,470) |
| Net sales after promotions | $132,342 |
| Referral fees | ($19,997) |
| FBA fulfillment fees | ($23,395) |
| Landed COGS | ($37,707) |
| Contribution margin (CM1) | $51,243 |
| Advertising cost | ($50,576) |
| FBA storage fee | ($6,119) |
| Subscription fee | ($120) |
| Adjustments / other income | $89 |
| Profit after platform overhead | ($5,483) |

| Brand | Net sales | Landed COGS | CM1 | CM1 % |
| --- | --- | --- | --- | --- |
| Peak Fuel | $55,657 | $16,513 | $22,027 | 39.6% |
| GlowTheory | $42,873 | $8,778 | $20,548 | 47.9% |
| PawHaus | $33,813 | $12,416 | $8,667 | 25.6% |

## Material assumptions

Refunds. Order and Refund rows are in CM1. Refunds reverse sales, promotions, referral fees, units, and landed COGS; return disposition was not provided. FBA fee reversals are used exactly as reported (none appear on refund rows).

Missing costs. GT-LIP-BALM and PH-TOY-ROPE-L lack PO cost history. Each uses its brand median landed cost and is flagged. Together they represent $3.1K, or 2.3%, of gross sales.

Unallocated charges. Advertising, storage, subscription, and adjustments remain below CM1 because the supplied file lacks a causal SKU key. No arbitrary allocation was used.

# Leadership findings and recommendations

## Where contribution margin is created

| SKU | Brand | Net sales | CM1 | CM1 % |
| --- | --- | --- | --- | --- |
| GT-SERUM-VITC | GlowTheory | $13,724 | $7,521 | 54.8% |
| PF-WHEY-CHOC | Peak Fuel | $17,371 | $6,604 | 38.0% |
| GT-SERUM-HA | GlowTheory | $9,184 | $4,853 | 52.8% |
| PF-CREATINE-300 | Peak Fuel | $10,058 | $4,517 | 44.9% |
| PF-WHEY-VAN | Peak Fuel | $10,816 | $4,172 | 38.6% |

1. Protect profitable demand. GT-SERUM-VITC is the largest SKU contributor at $7.5K CM1 and 54.8%. PF-WHEY-CHOC contributes $6.6K. Protect in-stock rates and ad efficiency on these proven contributors.

## Where economics or data need intervention

| SKU | Issue | CM1 | CM1 % |
| --- | --- | --- | --- |
| PH-BED-MED-GRY | Known cost; weak unit economics | $291 | 6.1% |
| PH-TOY-ROPE-L | Cost imputed; validate before decision | $177 | 6.3% |
| GT-LIP-BALM | Cost imputed; validate before decision | $6 | 2.6% |

2. Fix the advertising decision loop. $50.6K of advertising cost equals 98.7% of CM1. Ingest campaign and advertised-SKU detail, then govern spend to CM after ads rather than revenue or ROAS alone.

## Inventory actions from the 6/30 snapshot

| SKU | Fulfillable | Inbound | Days cover | Action |
| --- | --- | --- | --- | --- |
| PF-WHEY-CHOC | 205 | 0 | 47 | EXPEDITE / REORDER |
| GT-SERUM-VITC | 299 | 0 | 56 | EXPEDITE / REORDER |
| GT-LIP-BALM | 1,182 | 300 | 4,677 | SLOW-MOVER REVIEW |
| GT-ROLLER-JADE | 1,068 | 300 | 992 | SLOW-MOVER REVIEW |

3. Rebalance inventory and cash. PF-WHEY-CHOC and GT-SERUM-VITC have 47 and 56 days of fulfillable cover with no inbound shown. At the other extreme, 13 SKUs exceed one year of cover at Q2 demand; stop blanket replenishment and review promotions, bundles, and purchase commitments.

# 3. First 90 days: automate trust, then decisions

The sequence follows dependency order: controlled source delivery first, close and management reporting second, and forward-looking inventory/ad decisions third.

| Timing | What to automate | Why now / tangible output |
| --- | --- | --- |
| Days 1-30 | Scheduled QuickBooks, REACH, Amazon, and Sheet ingestion; immutable raw files; product/UOM/alias governance; freshness, schema, duplicate, and reconciliation tests. | Prevents scaled errors. Output: daily source-control dashboard and owned exception queue. |
| Days 31-60 | Marketplace transaction, landed-cost, inventory, advertising, and GL facts; daily/monthly SKU CM; Amazon cash and fee reconciliation to QuickBooks; Connected Sheets outputs. | Removes highest-value recurring work. Output: close-ready channel P&L and settlement-to-GL reconciliation. |
| Days 61-90 | REACH PO lifecycle and receipts; inbound ETA; days cover, stockout, excess/aging, and cash-at-risk alerts; campaign/SKU ad attribution; forecast refresh and close SLAs. | Turns trusted history into action. Output: inventory/action dashboard and 13-week cash/inventory outlook. |

## Success measures by day 90

Reliability. 95%+ automated source delivery and test pass rate; every material exception has an owner and aging.

Coverage. 100% sold-SKU identity coverage and 98%+ landed-cost coverage.

Close. Marketplace-to-QuickBooks reconciliation within a documented tolerance and at least 50% less report-preparation time.

Decision quality. SKU ad attribution and inventory alerts are traceable to source facts and approved mappings.

## Platform and demonstration recommendation

Recommended production path: BigQuery + dbt/Dataform + Connected Sheets or Looker Studio. It is the most natural low-operations fit for a finance team already using Google Sheets.

Use GitHub to show code, lineage, tests, and reviewability. Use a short Databricks notebook only as an optional live demonstration if the interview panel values lakehouse architecture. Lead with reconciled economics and controls rather than the platform.

# Appendix: observed data-quality issues

| Severity | Issue | Resolution |
| --- | --- | --- |
| High | Two sellable SKUs have no PO landed-cost history | Imputed each SKU at its brand median landed unit cost and flagged every affected row. |
| High | PH-DENTAL-30CT PO quantity is cases, not sellable units | Applied an explicit 12-unit case-pack override before calculating weighted landed cost. |
| Medium | One product appears under two SKU strings | Canonicalized using an auditable alias bridge; matched ASIN B0PFELECIT. |
| Medium | ASIN is not unique in the supplied mapping | Used SKU as the transaction join key and quarantined ASIN-only joins for review. |
| Medium | Platform fees and adjustments have no usable SKU allocation key | Kept these amounts below SKU-attributable CM1; did not force an allocation. |
| Medium | PO data has no receipt/status lifecycle | Used PO lines only for weighted landed unit cost; did not label PO quantities as inbound. |
| Low | Mixed PO date formats | Parsed with mixed-format logic and stored as typed dates. |
| Low | Quarter/date and arithmetic reconciliation | Confirmed Q2 date scope and arithmetic tie-outs within floating-point tolerance. |

## AI-use disclosure

AI was used to accelerate data profiling, draft reproducible transformation code, propose the dimensional model, and format the workbook, document, and deck. All calculations were independently reconciled to the supplied CSV files using explicit arithmetic checks. Every material assumption or imputation is surfaced in the data-quality register. No external factual data was introduced into the profitability calculation.

## Source files

Copy of sku_asin_brand_mapping.csv

Copy of purchase_orders_landed_cost.csv

Copy of inventory_snapshot_2026-06-30.csv

Copy of amazon_settlements_apr-jun_2026.csv